# LocalConnect Ethiopia - 5 Week Project Schedule

# Project Team

Project Manager: Muhammad Abdulgefar

Product Manager: Abel Alemu

UI Designer: Wendeyew Fkadu

Developer: Tamrat Dalesa

Quality Assurance: Habib Abdu

# Project Schedule (5 Weeks)

| Week | Activities | Responsible |
| --- | --- | --- |
| Week 1 | Project planning, requirement analysis, define features | Project Manager, Product Manager |
| Week 2 | UI/UX design (wireframes, layout design) | UI Designer |
| Week 3 | Frontend development (Login, Signup, Home screens) | Developer |
| Week 4 | Complete UI screens, navigation, integrate mock data | Developer |
| Week 5 | Testing, bug fixing, final review and documentation | QA, Project Manager |